# Project Time Log Template

# Time Log Details

| Date | Task Description | Time Spent (Hours) | Assigned To | Notes |
| --- | --- | --- | --- | --- |
| 2026-01-28 | Initial Project Setup & S.I.R.E. Foundation | 3 | Tom Burchell | Initial commit: project structure, README, backend skeleton, S.I.R.E. Incident Response Environment Simulator concept established |
| 2026-02-04 | Core Backend – Scenarios, Socket.IO & Security (PRs #1–3) | 5 | Tom Burchell | 8 incident scenarios added; Socket.IO events wired; escalation timing hardened; auth validation middleware; audit logging; session list and delete endpoints |
| 2026-02-09 | Scenario Enhancement & React Frontend Build (PRs #4–5) | 3 | Tom Burchell | All 8 scenarios expanded with 5–7 escalation events; complete React frontend with SessionSetup, ScenarioSelector, AdminDashboard, TraineeInterface, and EventLog components |
| 2026-02-10 | Backend Security Hardening & Cloud Deployment Docs (PRs #7, #10, #11, #13) | 5 | Tom Burchell | Configurable CORS with allowed-origins; nanoid v5 upgrade; cloud deployment guides for Heroku, Railway, Render; render.yaml, railway.json, Procfile; session persistence limitation documentation |
| 2026-02-18 | JSON Scenario Files & Dynamic Scenario Loading (PR #14) | 3 | Tom Burchell | JSON scenario files created for Medical, Fire, Environmental & Infrastructure, Security & Threat categories; dynamic loading from JSON files enabled; PR #14 reviewed and merged |
| 2026-02-19 | Socket Server – Session Validation & Event Handling Updates | 1 | Tom Burchell | Updated socketServer.mjs: session validation added to admin:inject and event:log handlers; room membership checks added to event:log; event handling flow refined |
| 2026-03-02 | Vite Config – Cloud/Railway Deployment Fixes | 2 | Tom Burchell | Multiple Vite config iterations for Railway/cloud compatibility; server and preview settings configured; simplified host and allowedHosts; removed unused code |
| 2026-03-05 | Incident Pictures – Asset Addition & Renaming | 1 | Tom Burchell | Added incident scenario images (Police, SAR01, SAR02, SWAT, Fireman, SIRE_Poster, SAR_CP); renamed files to descriptive names for use in the application |
| 2026-03-10 | Bug Fix – App Crash, React Hook Order & Session Validation (PR #15) | 1 | Tom Burchell | Resolved session code validation mismatch causing app crash; fixed React hook order violations; updated admin roster handling; reviewed and merged Copilot PR #15 |
| 2026-03-13 | UI/UX Enhancements – Scenario Cards, Trainee Roles, Debrief Modal (PR #16) | 2 | Tom Burchell | Scenario cards with imagery; trainee role selection; quick action buttons; live session timer; severity-tagged events; debrief/AAR modal with summary; reviewed and merged Copilot PR #16 |
| 2026-03-15 | Project & Personal Time Log Compilation (PR #17) | 1 | Tom Burchell | Group project time log template added and filled; personal time log created documenting individual contributions; submitted as PROG 3300 deliverable |
| 2026-03-16 | Backend Auth Fix – API_KEY Environment Wiring (PR #19) | 1 | Tom Burchell | Fixed backend auth failure on fresh clone; API_KEY correctly wired from .env file; environment variable documentation updated |
| 2026-03-17 | Tech Showcase Poster – Create, Redesign & Rebrand (PRs #20–22) | 3 | Tom Burchell | Print-ready A3 conference poster created; reference layout merged with full content; S.I.R.E. brand logo integrated to replace placeholder mock-ups |
| 2026-03-19 | Render Cloud Deployment – Setup & Connectivity Fixes (PRs #23–28) | 4 | Tom Burchell | Separate frontend (sire-web) and backend (sire-api) Render services configured; Socket.IO auth payload fixed; render.yaml service wiring; blank page fix; VITE_API_KEY auto-sync from backend; session creation errors resolved |
| 2026-03-23 | New Frontend UI Integration & Auth/CORS Fixes (PRs #29–34) | 5 | Tom Burchell | Replaced SIRE_frontend with aelayette/sire-simulator UI; SQLite user authentication added; API key middleware fixed for auth routes; CORS credentials fix; React Router Link replacing bare anchor tags |
| 2026-03-24 | Presentation Materials – Handouts, PowerPoint & Test Content (PRs #35–38) | 3 | Tom Burchell | A4 print-ready tech showcase handout created; printer-friendly variant added; PowerPoint generator combining poster content; backend testing content added to Interim Report 03 |
| 2026-03-25 | Demo Mode & Admin Dashboard Enhancements (PRs #39–47) | 5 | Tom Burchell | Auth bypass for demo mode; all 8 scenario JSON files unlocked; admin dashboard made dynamic with scenario cards and live API fetch; health check moved before API key middleware; Render service URL and routing fixes |
| 2026-03-26 | SQLite Database, Showcase/Kiosk, Demo Mode & Business Cards (PRs #48–55) | 5 | Tom Burchell | Standalone SQLite database for usernames and scenario data; frontend-only demo mode with bundled scenario data; auto-playing showcase/kiosk screen; Team Nibble business cards with QR code to simulator URL |
| 2026-03-30 | Render Deployment Debugging & Configuration (PRs #56–67) | 6 | Tom Burchell | Backend↔frontend re-wiring for Render; fromService property iterations (host → url → hardcoded); VITE_API_BASE build-time injection fix; static/web runtime fix; npm audit vulnerability fixes; Render free-tier deployment guide |
| 2026-03-31 | CORS Testing, Session Export, UI Polish & Branding (PRs #68–72) | 3 | Tom Burchell | CORS preflight test suite added to CI; CORS policy fix for cross-origin requests; end-session modal with export; back navigation; admin injects visible in trainee Live Updates panel; SIRE shield favicon |
| 2026-04-07 | Cybersecurity Scenarios – Malware, Phishing & Identity Attacks (PRs #73–75) | 3 | Tom Burchell | 29 cybersecurity scenarios created: malware-based incidents (9), phishing/social engineering (10), credential and identity attack simulations (10) |
| 2026-04-08 | UI Enhancement – God Mode, Live Scoring & Dark Theme (PRs #76–77) | 2 | Tom Burchell | God Mode: live timer, scoring, inline feedback, scenario filters, enhanced AAR export; UI polish: soft-edge components, consistent spacing, modern dark aesthetic |
| 2026-04-08 | Cybersecurity Scenario Expansion (PRs #78–84) | 4 | Tom Burchell | 26 new cybersecurity IR scenarios; 33 IT Operations/Infrastructure incidents; Insider Threat (malicious/negligent); BCDR scenarios; Supply Chain, Compliance, Healthcare incidents; OT/ICS, Crisis Communications, IR Process Failure; Advanced tabletop scenarios |
| 2026-04-08 | Fire & Rescue Scenario Content (PRs #85–101) | 5 | Tom Burchell | Wildland/interface fire; structural fire; roadway/rail/air/marine fire; HazMat; vehicle/transportation fire; technical rescue; medical/EMS; search & rescue; explosion; special environment; fireground complications; mass casualty; arson; fire training notional; psychological/post-incident; removed kiosk mode |
| 2026-04-08 | Law Enforcement – Patrol & Traffic Scenarios (PRs #102–104) | 3 | Tom Burchell | 12 police patrol and first-response scenarios; 12 Canada-specific traffic and roadway law enforcement scenarios; Criminal Code and major crime scenarios (Sections 2.1–2.2) created |
| 2026-04-09 | Law Enforcement Expansion & Answer Randomization (PRs #105–112, #106, #114) | 5 | Tom Burchell | Mental health/crisis intervention; Indigenous/remote policing; public disorder; drugs/organized crime; search/arrest; Charter/legal; domestic/family; youth/school/cybercrime; emergency/disaster; officer safety; post-incident/investigative; education scenarios; answer order randomized on each node |
| 2026-04-10 | Final Self-Reflection Report – Create & Correct (PRs #116–117) | 2 | Tom Burchell | SIRE_FinalSelfReflection_TomBurchell.docx created; factual inaccuracies corrected in Socket.IO event names, session creation flow, trainee join flow, and scoring description |